## Slide 1
Experience of Awaab’s Law roll out

## Slide 3: Who are Home Group?
55,000 homes from Dundee to Cornwall

## Slide 4: Re-cap: Awaab’s Law in England
Investigate any potential hazards within 10 working days of becoming aware of them.
Produce a written summary of investigation findings and provide this to tenants within 3 working days of the investigation concluding in most cases.
Take action to make the home safe (using temporary measures if necessary) within 5 working days of the end of the investigation.
Begin, or take steps to begin, any further required works within 5 working days of the investigation concluding, if the investigation identifies a significant or emergency hazard. If steps cannot be taken to begin work in 5 working days this must be done as soon as possible, and work must be physically started within 12 weeks.
Not just damp and mould!

## Slide 5: Addressing damp and mould pre Awaab’s Law

## Slide 6: Awaab’s Law at Home Group
Aug ‘24
  Project kick off
March ‘25
  Salesforce solution built
April ‘25
  First pilot -2 area’s
July ’25
  Second pilot – 2 additional area’s
Oct ’25
  Full roll out including Scotland

## Slide 7: What we did?
In the process of rolling out Salesforce
So, we built a case management system in Salesforce:
Risk assessment
Emergency and significant cases of damp and mould and emergency hazards tracked through a Salesforce case management capability
Slight cases closed and customers supported to address the damp and mould in the first instance, unless customer requests inspection
Dedicated case administrators to oversee the case from point of notification to resolution, ensuring timescale adherence, job completion and facilitating escalations

## Slide 8: How has it gone?
27th October – 31st December
160 damp and mould emergency cases were logged,
1,039 significant damp and mould cases were logged, and
11,201 other emergency hazards were raised.
So, roughly:
13 D and M cases in scope of Awaab’s per 1000 units of stock per month
124 emergency hazards in scope of Awaab’s per 1000 units of stock per month

## Slide 9: Business impact…
Case admin
Call centre
Maintenance surveyors
Decision makers
Contractors
Decants, Moves, legal claims

## Slide 10: Lessons learnt
Timing
Scope
Lead
Project Board/Project Management
Resource
Training

## Slide 11: However…
It is the case management not the inspection/repair timeframes that is challenging to deliver at volume